**UPDATED PROJECT PLAN**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Time Estimate (in Days)** | **DATE** |
| **Step1: Planning** | **8** |  |
| Activity1.1: Objective | **1** | **4th Sep** |
| Activity1.2: Functionality | **2** | **5th Sep** |
| Activity1.3: Risk Management | **2** | **7th Sep** |
| Activity1.4: Effort estimates | **1** | **9th Sep** |
| Activity1.5: Charts and documentation | **2** | **10th Sep** |
| **Step2: Requirement and Analysis** | **9** |  |
| Activity2.1: Functional & Non Functional requirements gathering. | **6** | **12th Sep** |
| Activity2.2: Finalizing the requirements | **3** | **18th Sep** |
| **Step3: Design** | **12** |  |
| Activity3.1: Architecture of the system | **2** | **21st Sep** |
| Activity3.2: UML design | **2** | **23rd Sep** |
| Activity3.2.1: Class Diagram | **3** | **25th Sep** |
| Activity3.2.2: Sequence Diagram | **3** | **28th Sep** |
| Activity3.2.3: Use Case Diagram | **2** | **1st Oct** |
| **Step5: UI design and development** | **16** |  |
| Activity4.1: Home, About us, contact us pages. | **3** | **12th Oct** |
| Activity4.2:Sign up forms for Customers, Deliverers. | **3** | **15th Oct** |
| Activity4.3: Search and Display cakes page. | **2** | **18th Oct** |
| Activity4.4: Order page. | **2** | **20th Oct** |
| Activity4.5: View Orders list. | **2** | **22nd Oct** |
| Activity4.6: Order Confirmation page | **1** | **24th Oct** |
| Activity4.7: Feedback page. | **1** | **25th Oct** |
| Activity4.8: Other UI requirements if missed any | **2** | **26th Oct** |
| **Step5: Interface Integration** | **6** |  |
| Activity5.1: Developing server controlling different actions and handling requests. | **2** | **28th Oct** |
| Activity5.2: Database Connectivity. | **4** | **30th Oct** |
| **Step6: Database Design** | **8** |  |
| Activity6.1: Database tables design and development. | **4** | **4th Nov** |
| Activity6.2: Querying DB | **4** | **8th Nov** |
| **Step7: Integration and Unit testing** | **13** |  |
| Activity7.1: Test cases writing. | **5** | **12th Nov** |
| Activity7.2: Executing those test cases. | **8** | **17th Nov** |
| **Step8: Deployment and testing** | **3** |  |
| Activity8.1: Hosting the project and testing | **3** | **25th Nov** |